Re-organisation of Philips Moorebank LAN

Overview

Philips Moorebank’s LAN is an amalgamation of two smaller LANs that were haphazardly designed and haphazardly joined.  The major deficiencies of the current configuration are inadequate cabling, poor volume allocation and unwieldy directory organisation.

Activity List to make Philips Moorebank’s LAN manageable.

1) Cabling.

The current cabling is substandard in several areas. The traffic-engineering area has several trunks of excessive length. This is causing poor network response times, and restricting the expansion of the network into the area directly behind the Calibration Laboratory. Possible solutions to this problem are :

a) Re-cable the traffic area to optimise cable length usage. The current cabling backtracks needlessly in some cases.

b) Purchase another repeater. This would provide an extension to the current cabling and provide additional trunks to network the adbtcl.

A combination of both these solutions would be optimal.

The Defence area is also of dubious ......

1) Re-organisation of volumes.

The current volume structure does not provide for efficient use of resources. Three out of four volumes (SYS:, CAL:, TRF:) are currently filled to capacity, while the DEF: volume still has 170Mb capacity available.

The solution to this is to integrate all volumes into a new configuration, with volumes SYS:, APPS: and DATA:. With this setup, there would be no chance of SYS: becoming overfull, as it would contain system files only. APPS: would contain all software on the network, and would not change size greatly. The third volume, DATA:, would have all user information on it and be most likely to grow. Any growth requirements can be catered for by leaving some hard drive space unallocated initially, and allocating it as neccessary.

The time required to do this is

2) Re-organisation of directory structure

The volume reorganisation described above also requires a reorganisation of directory hierarchies. Currently, with data and applications spread across the network (i.e. users currently have home directories on all volumes), a large number of mappings are required to access all information. With an appropriate structure, organisation will be inherent, and file location more obvious.

The time required to do this is

3) Setup of new accounts and groups.

There are currently forty groups defined at the Moorebank site. This should be able to be reduced to below twenty. A proposed set of groups is:

Desktop	For people using MS-Windows based software

Word6, Excel5, Designer, Project, et al

WordPerfect, Lotus, ....

Dos_user	For people restricted to MS-DOS by hardware

WordPerfect, Lotus, et al

Campis	For Cal-lab staff who need access to the Campis software

Autocad	For traffic Autocad drawing access

Traffic_MCS	For people who need access to the traffic MCS software

Defence_MCS	For people who need access to the defence MCS software

Traffic_Musqle	For access to traffic musqle reports

Defence_Musqle	For access to defence musqle reports

CMS	To use CMS gateway

SUN402	For users of the SUN software

Microcontrol	For users of microcontrol

Traffic_Access	For Car Michael’s group to have shared access to MS 	Access database

There are currently approximately 70 users of the LAN, and it is expected to take ___ minutes to set up each of them.

4) Moving print servers to main server room.

Currently, after downing the server, a trip around the site is required to reboot the print servers. For ease of maintanance, moving both these machines to the main server room is recommended. The only problem that may occur with this is that the traffic print server has printers connected to its serial and parallel ports. These printers would need to be rprintered on other machines that were left on continuously (or switched on before the printers were accessed. The current upgrade to MS-Windows capable machines should result in candidate old PCs for this role.